Date: November 20th

Attendees: Emmanuel, Wail, Yesenia, Shichang

Notes:

### Technical Challenges & Solutions

- Git Issues: Emmanuel had difficulty cloning repositories and pushing commits. Shichang and Wael assisted, and commits were eventually merged via pull request.

- Testing Needs: The group must create test classes and verify server-client functionality.

  - The server should accept multiple clients simultaneously (at least three).

  - Localhost testing (127.0.0.1) works for individual machines, but the professor expects multi-client testing across a network.

  - Options discussed:

    - Using a Virtual Machine (VM) in bridge mode for safer port forwarding.

    - Cloud server (e.g., Render), though the professor may not allow.

    - Meeting on campus to use the same network.

- Tools/IDE: Emmanuel uses Eclipse; others noted differences in IDEs.

### Project & Presentation

- Deadline: Presentation scheduled for Monday.

- Format: 15 minutes total, including slides and a live demo.

- Concern: Demo may take longer than allotted time.

- Important notes:

  - Test server-client connections before presentation.

  - Ensure multiple clients can connect simultaneously.

  - Prepare slides alongside demo.

  - Clarify professor’s expectations regarding networking setup (VM vs. cloud vs. campus network).

### Next Steps

- Testing

  - Shichang: Research network connection setup (VM vs. cloud).

  - Yesenia: Look into VM setup and port forwarding; assist Emmanuel with Git if needed.

  - Wael: Coordinate server-client testing and confirm PR merges.

  - Emmanuel: Push commits and verify test cases.

- Presentation Prep

  - Create slides (short, focused).

  - Plan demo flow to fit within 15 minutes.

  - Confirm technical setup for multi-client server test.

- Follow-Up

  - Share transcript excerpts with professor for clarification on networking requirements.

  - Decide whether to meet on campus or finalize VM solution.

Look at jira for tasks!!!!