Date: November 5th

Attendees: Emmanuel, Wail, Yesenia

Notes:

- Begin the Implementation Phase!!!!

- Create the GitHub repository for coding work. (Wail will take care of this)

- Assign tasks to each team member.

- Set deadlines and align on the timeline for implementation, code review, and unit testing.

### Overall Schedule

- Two weeks to complete implementation (Nov 5 → Nov 17).

- Unit testing: Thanksgiving week (light work expected).

- Presentation date: Likely Dec 1 (Dec 3 possible depending on class order).

- Final Exam: Dec 8.

### Submission Deadline

- All code must be submitted by next Friday (about 1.5 weeks from meeting date).

- This allows time for:

  - Code review

  - Merging into main branch

  - Integration testing

Project Structure Overview

Wail explained that the implementation falls into three main categories:

### A. Server-Side

- System Manager

- Data Manager

- Core logic classes

- CSV/Local “database” handling

### B. Client-Side

- GUI

- Login creation

- Client-side classes

### C. Common / Shared

- Messages

- Enums

- Helper classes

- ClientHandler

Task Assignments

### Yesenia

- System Manager

- Data Manager

- CSV file handling (user, student, admin, course, university CSVs)

- Logging & Reporting

- Will call Emmanuel’s use case classes through System Manager.

Wail

- Networking classes:

  - Server

  - Client

  - ClientHandler

  - Message classes

  - Enums

- User, Student, Admin classes

- University, Course, Schedule classes

- Will consolidate Data Manager & Reporting tickets.

Emmanuel

- Use Case Method Implementations (each as its own class):

  - Course Enrollment

  - Drop Course

  - Waitlist

  - Prerequisite Check

  - Access/Manage Student Schedule

  - Manage Holds

  - Enrollment Reporting

  - Update Reporting

  - Edit Course

  - Delete Course

  - (Excluding login)

- Each use case method will be a standalone class invoked by System Manager.

Shichang

- GUI Implementation

- Connect GUI to the client-side logic.

Clarifications Made During the Meeting

- System Manager acts as a facade, coordinating all features but not implementing each method internally.

- Use case methods will be implemented by Emmanuel and then called inside System Manager.

- Waitlist functionality will likely tie into Course or University data structures, not a separate CSV.

- Logging + Reporting will now be merged into Data Manager responsibilities.

- Everyone must ensure consistent CSV structure across all systems.

# GitHub Setup & Workflow

### Repository Setup

- Wail will create the GitHub repository and send the clone URL.

### Workflow

- Each member will:

  - Clone repo to Eclipse

  - Create their own branch

  - Commit + push their work

  - Open Pull Requests

  - Team reviews before merging

### Important

- Everyone must test pushing code TODAY to confirm no configuration issues.

- If someone cannot push or import the repo, the team will resolve it immediately.

# Next Steps

### Today

- Wail: finalize GitHub repo setup.

- Team: confirm clone/push works in Eclipse.

### This Week & Next

- Begin implementation.

- Communicate early if stuck.

- Submit all work by next Friday.

### Next Meeting: Next Wednesday (weekly meeting schedule continues) At 3pm.